Project title: Conservation Document Intelligence Prototype

Primary goal: Build a small working system that demonstrates how public conservation documents can be organized with DocumentCloud, processed with OpenFOIA-style extraction, summarized into an LLM Wiki, and queried through a citation-based chatbot.

# 1. Project Summary

This project is to build a lightweight local prototype for conservation document intelligence. The student will use a curated public corpus of 35 conservation document sources covering Missouri conservation, wetlands, waterfowl, invasive species, habitat conservation, and public records. The prototype will ingest the documents, extract text,  extract conservation entities and relationships, generate LLM Wiki pages, and provide a chatbot that answers questions using citations from the source documents. The final system is not a production system. It is a demonstration that combines the strengths of DocumentCloud, OpenFOIA document analysis, and the LLM Wiki idea.

# 2. What the Prototype Must Demonstrate

The prototype should clearly show four benefits:

- DocumentCloud provides a model for collecting and organizing public records;

- OpenFOIA analysis turns messy documents into structured entities, relationships, and timelines;

- LLM Wiki consolidates repeated facts into editable knowledge pages; and

- chatbot lets users ask natural-language questions while grounding answers in source documents and wiki pages.

# 3. Scope Boundaries

The student should keep the project small and reproducible. Use only public documents. Do not implement account login, permission management, large-scale web crawling, production deployment, or a full graph database. The target is a local Streamlit app that can run on a laptop and be demonstrated in a research meeting.

# 4. System Architecture

The prototype follows a simple pipeline architecture:

| Component | Description |
| --- | --- |
| Dataset layer | 35 public conservation document sources; local files stored under data/raw/. |
| Ingestion layer | Download or manually save PDFs/HTML pages; extract title, year, agency, topic, URL, and text. |
| OpenFOIA extraction layer | Use an LLM or rule-based extractor to identify species, habitats, rivers, agencies, locations, threats, programs, dates, and relationships. |
| LLM Wiki layer | Generate markdown pages for important entities, with summaries, evidence, related documents, related entities, and open questions. |
| Chatbot layer | A RAG chatbot retrieves relevant chunks and wiki pages, then generates an answer with citations. |
| User interface layer | A Streamlit app with tabs for Corpus, Search, Wiki, Chatbot, and Evaluation. |

# 5. Recommended Repository Structure

conservation-intelligence-prototype/
  README.md
  requirements.txt
  app.py
  config.yaml
  data/
    raw/                 # downloaded PDFs or HTML snapshots
    processed/           # extracted text files
    metadata.csv         # 35 source records
  db/
    conservation.db      # SQLite database
    vector_index/        # FAISS or Chroma index
  scripts/
    01_download_sources.py
    02_extract_text.py
    03_build_chunks.py
    04_build_vector_index.py
    05_extract_entities.py
    06_generate_wiki.py
  wiki/
    species/
    habitats/
    locations/
    threats/
    agencies/
  outputs/
    entities.csv
    relations.csv
    demo_answers.md
  tests/
    demo_questions.txt

# 6. Required Dataset: 35 Public Conservation Document Sources

Use the following 35 sources as the project corpus. For source pages that are not direct PDFs, the student should download one representative public PDF from that page or save the page text as an HTML/text document. Keep the original URL in metadata.csv.

## Dataset Table

| ID | Title | Year | Agency | Topic | URL |
| --- | --- | --- | --- | --- | --- |
| DOC001 | Missouri State Wildlife Action Plan | 2015 | Missouri Department of Conservation | Wildlife conservation planning | https://www.mdc.mo.gov/sites/default/files/2020-04/SWAP_0.pdf |
| DOC002 | Missouri Wetland Program Plan | 2023-2028 | Missouri / EPA | Wetlands, monitoring, restoration | https://www.epa.gov/system/files/documents/2024-06/missouri_wetland-program-plan-20240117-cw.pdf |
| DOC003 | North American Waterfowl Management Plan Update | 2024 | USFWS / NAWMP partners | Waterfowl management | https://www.fws.gov/sites/default/files/documents/2024-04/1445.pdf |
| DOC004 | NAWMP Value Proposition | 2016 | North American Waterfowl Management Plan | Waterfowl conservation value | https://nawmp.org/sites/default/files/2022-03/NAWMP%20Value%20Prop%20Abbreviated%20version%202016%20FINAL_sm.pdf |
| DOC005 | Aquatic Invasive Species in the Chesapeake Bay Watershed | 2020 | USGS | Aquatic invasive species | https://pubs.usgs.gov/of/2020/1057/ofr20201057.pdf |
| DOC006 | Aquatic Invasive Species Research Report | 2023 | U.S. Army Corps of Engineers | Aquatic invasive species | https://usace.contentdm.oclc.org/digital/api/collection/p16021coll5/id/35588/download |
| DOC007 | Invasive Species Accomplishments Report | 2021-2025 | U.S. Department of the Interior | Invasive species program accomplishments | https://www.doi.gov/media/document/invasive-species-accomplishments-report-2021-2025 |
| DOC008 | Invasive Species Accomplishments Report PDF | 2021-2025 | Bureau of Indian Affairs / DOI | Invasive species program accomplishments | https://www.bia.gov/sites/default/files/dup/tcinfo/invasive-species-accomplishments-report2021-2025.pdf |
| DOC009 | Aquatic Invasive Species Commission Report | 2023 | Theodore Roosevelt Conservation Partnership | Aquatic invasive species policy | https://www.trcp.org/wp-content/uploads/2023/02/Aquatic-Invasive-Species-Report-3-28-2023.pdf |
| DOC010 | National Aquatic Invasive Species Outreach Workshop Summary Report | 2025 | USFWS | AIS outreach and public engagement | https://www.fws.gov/carp/sites/default/files/documents/2025-09/national-aquatic-invasive-species-outreach-workshop-summary-report.pdf |
| DOC011 | USGS Nonindigenous Aquatic Species Database Paper | Unknown | USGS | Nonindigenous aquatic species data | https://pdfs.semanticscholar.org/8a85/a4db10dd8eb5a9fea35094ac9885e5e9974b.pdf |
| DOC012 | Invasive Carp Strategic Science Plan | 2024 | USGS | Invasive carp research and management | https://www.govinfo.gov/content/pkg/GOVPUB-I19-PURL-gpo224710/pdf/GOVPUB-I19-PURL-gpo224710.pdf |
| DOC013 | State Wildlife Action Plans Report with State Summaries | 2005+ | Association of Fish and Wildlife Agencies | State wildlife planning | https://www.fishwildlife.org/application/files/6415/1856/1631/StateWildlifeActionPlansReportwithStateSummaries.pdf |
| DOC014 | Habitat Matters | 2025 | Environment and Climate Change Canada | Waterfowl habitat and wetlands | https://publications.gc.ca/collections/collection_2025/eccc/CW71-8-2025-eng.pdf |
| DOC015 | Missouri Conservation Report | 2025 | Conservation Federation of Missouri | State conservation issues | https://irp.cdn-website.com/92033df0/files/uploaded/mo_rpt25.pdf |
| DOC016 | MDC Annual Review FY2024 | 2024 | Missouri Department of Conservation | Annual conservation review | https://mdc.mo.gov/magazines/missouri-conservationist/2025-01/annual-review-fiscal-year-july-1-2023-june-30-2024 |
| DOC017 | MDC Annual Review FY2023 | 2023 | Missouri Department of Conservation | Annual conservation review | https://mdc.mo.gov/magazines/missouri-conservationist/2024-01/annual-review-fiscal-year-2023 |
| DOC018 | MDC Annual Review FY2021 | 2021 | Missouri Department of Conservation | Annual conservation review | https://mdc.mo.gov/magazines/missouri-conservationist/2023-01/annual-review |
| DOC019 | MDC Management Plans | Current | Missouri Department of Conservation | Area and resource management plans | https://mdc.mo.gov/wildlife/mdc-management-plans |
| DOC020 | MDC Conservation Resources | Current | Missouri Department of Conservation | Conservation programs and resources | https://mdc.mo.gov/conservation |
| DOC021 | Ducks Unlimited Conservation Resources | Current | Ducks Unlimited | Wetland and waterfowl conservation | https://www.ducks.org/conservation |
| DOC022 | USFWS National Wetlands Inventory | Current | USFWS | Wetland mapping and inventory | https://www.fws.gov/program/national-wetlands-inventory |
| DOC023 | EPA Wetlands Program | Current | EPA | Wetland policy and protection | https://www.epa.gov/wetlands |
| DOC024 | USGS Wetland and Aquatic Research Center | Current | USGS | Wetland and aquatic science | https://www.usgs.gov/ecosystems/wetland-and-aquatic-research-center |
| DOC025 | Missouri Wetlands Information | Current | Missouri Department of Conservation | Missouri wetland habitats | https://mdc.mo.gov/discover-nature/habitats/wetlands |
| DOC026 | USFWS Migratory Birds Program | Current | USFWS | Migratory bird conservation | https://www.fws.gov/program/migratory-birds |
| DOC027 | Ramsar Resources | Current | Ramsar Convention | International wetland conservation | https://www.ramsar.org/resources |
| DOC028 | USFWS Library | Current | USFWS | Conservation document library | https://www.fws.gov/library |
| DOC029 | NOAA Habitat Conservation | Current | NOAA Fisheries | Habitat conservation | https://www.fisheries.noaa.gov/topic/habitat-conservation |
| DOC030 | USGS Nonindigenous Aquatic Species Database | Current | USGS | Invasive and nonindigenous aquatic species | https://nas.er.usgs.gov/ |
| DOC031 | DocumentCloud Public Search | Current | DocumentCloud | Public records corpus | https://www.documentcloud.org/public/search |
| DOC032 | DocumentCloud Environment Project Search | Current | DocumentCloud | Environmental public records | https://www.documentcloud.org/public/search/project:environment |
| DOC033 | DocumentCloud Water Quality Search | Current | DocumentCloud | Water quality public records | https://www.documentcloud.org/public/search?q=water%20quality |
| DOC034 | DocumentCloud Conservation Search | Current | DocumentCloud | Conservation public records | https://www.documentcloud.org/public/search?q=conservation |
| DOC035 | DocumentCloud Wetland Search | Current | DocumentCloud | Wetland public records | https://www.documentcloud.org/public/search?q=wetland |

# 7. Reference Step-by-Step Implementation Instructions (Make changes when needed)

## Step 1: Set up the environment

Create a GitHub repository.

Create a Python virtual environment.

Install streamlit, pandas, pypdf, beautifulsoup4, requests, openai or another LLM client, chromadb or faiss-cpu, tiktoken, and python-dotenv.

Add a README with the project goal and setup commands.

## Step 2: Create metadata.csv

Create one row for each DOC001-DOC035.

Columns: doc_id, title, year, agency, topic, url, local_file, file_type, download_status, notes.

For URLs that are search pages or source repositories, choose one representative public PDF and record its final URL.

## Step 3: Download or save the documents

Save PDFs to data/raw/DOC001.pdf, data/raw/DOC002.pdf, etc.

For HTML pages, save a plain-text version as data/raw/DOCxxx.txt.

Record failures or replacements in metadata.csv. Do not spend too long fixing broken links; substitute a similar public document from the same agency and topic.

## Step 4: Extract text

Use pypdf for PDFs.

Use BeautifulSoup or manual copy for HTML/text pages.

Save extracted text to data/processed/DOC001.txt, etc.

Include page numbers when possible using separators such as --- Page 3 ---.

## Step 5: Chunk text for retrieval

Split each document into chunks of about 600-900 words with 100-word overlap.

Each chunk should store doc_id, chunk_id, title, page, text, and source URL.

Store chunks in SQLite table chunks.

## Step 6: Build semantic search

Create embeddings for each chunk.

Store embeddings in FAISS or Chroma.

Implement a search function that returns top-k chunks for a user query.

Display title, source URL, page, and text snippet.

## Step 7: Extract entities and relationships

Extract entities of types: species, habitat, river, wetland, agency, location, threat, program, policy, date.

Extract simple relationships: species_uses_habitat, threat_affects_species, agency_manages_program, document_mentions_location, document_mentions_species.

Save outputs to outputs/entities.csv and outputs/relations.csv.

## Step 8: Generate LLM Wiki pages

Choose the 10-20 most frequent or important entities.

Generate markdown pages under wiki/species, wiki/habitats, wiki/locations, wiki/threats, and wiki/agencies.

Each page must include summary, key facts, related documents, related entities, evidence snippets, and open questions.

Every factual statement should include a document ID or source reference.

## Step 9: Implement the Codex-style chatbot

Build a Streamlit chat tab.

For every question, retrieve top chunks and related wiki pages.

Generate an answer using only retrieved evidence.

Require citations in the answer such as [DOC012, p. 5] or [DOC025].

If evidence is insufficient, the chatbot should say so.

## Step 10: Build the Streamlit interface

Tabs: Corpus, Search, Wiki, Chatbot, Evaluation.

Corpus tab: show metadata and download status.

Search tab: keyword and semantic search.

Wiki tab: browse generated markdown pages.

Chatbot tab: ask questions and display cited answers.

Evaluation tab: show demo questions and manually rated results.

## Step 11: Test with demo questions

Prepare 10-15 test questions.

Check whether retrieved chunks are relevant.

Check whether answers are supported by citations.

Record pass/fail notes in outputs/demo_answers.md.

## Step 12: Prepare final demo

Run the app locally.

Show the dataset table.

Show a semantic search example.

Show an entity extraction example.

Show at least three generated wiki pages.

Ask at least five chatbot questions with cited answers.

# 8. Minimum Database Schema

documents(doc_id TEXT PRIMARY KEY, title TEXT, year TEXT, agency TEXT, topic TEXT, url TEXT, local_file TEXT, file_type TEXT)
chunks(chunk_id TEXT PRIMARY KEY, doc_id TEXT, page TEXT, chunk_text TEXT, source_url TEXT)
entities(entity_id TEXT PRIMARY KEY, name TEXT, entity_type TEXT, doc_id TEXT, chunk_id TEXT, confidence REAL)
relations(relation_id TEXT PRIMARY KEY, subject TEXT, relation TEXT, object TEXT, doc_id TEXT, chunk_id TEXT, evidence TEXT)
wiki_pages(page_id TEXT PRIMARY KEY, title TEXT, entity_type TEXT, file_path TEXT, updated_at TEXT)

# 9. One-Month Milestones

| Milestone | Deliverable | Acceptance Criteria |
| --- | --- | --- |
| End of Week 1 | Corpus ready | metadata.csv completed; at least 25 documents downloaded or saved; text extraction works for at least 15 documents; README and repo structure created. |
| End of Week 2 | Searchable document base | All available documents processed; chunks stored; vector index built; Streamlit Corpus and Search tabs working. |
| End of Week 3 | OpenFOIA extraction and LLM Wiki | entities.csv and relations.csv generated; at least 10 wiki pages created; Wiki tab displays pages. |
| End of Week 4 | Chatbot and final demo | Chatbot answers with citations; demo questions tested; final README, screenshots, and 5-10 minute demo completed. |

# 10. Required Demo Questions

What documents discuss aquatic invasive species?

What agencies appear most often in the corpus?

What are the main conservation threats mentioned across the documents?

What documents discuss wetlands or wetland management?

What public documents mention waterfowl conservation?

What is the relationship between invasive carp and aquatic habitat management?

Which documents are most relevant to Missouri conservation planning?

Generate a short cited summary of wetland conservation evidence in the corpus.

What wiki pages were generated for species, habitats, threats, and agencies?

What important questions remain unanswered by this corpus?

# 11. Evaluation Rubrics

| Category | Weight | Expectation |
| --- | --- | --- |
| Corpus and metadata | 20% | Documents are public, organized, and traceable to source URLs. |
| Search and retrieval | 20% | Semantic search returns relevant chunks with source information. |
| Entity and relation extraction | 20% | Outputs are understandable and useful for conservation knowledge organization. |
| LLM Wiki | 20% | Wiki pages consolidate evidence and link related entities. |
| Chatbot and demo | 20% | Chatbot provides useful, cited answers and avoids unsupported claims. |

# 12. Practical Advice for the Student

Make the system work end-to-end before improving any single component.

Use a small number of documents first, then scale to the full 35-source corpus.

Keep every answer traceable to a document ID, page, or URL.

Do not overbuild the interface; a clear Streamlit demo is enough.

Document all substitutions if a URL is broken or a PDF cannot be downloaded.

The strongest demo is not a perfect chatbot; it is a transparent workflow from public documents to search, extracted facts, wiki pages, and cited answers.